SECOND SERIES EXAMINATION 2016

II Semester M.Com

Quantitative Techniques

Time: 1 ½  Hours 						Maximum: 30 Marks

Section – A

Answer all questions.

Each question carries 2 marks.

- What are the three time estimates in PERT

- What are the four components of  queuing system?

- What is simulation? 						( 3 x 2 = 6 marks)

Section –B

Answer all  questions

Each question carriers 4  marks

- In a queuing process, time between arrivals = 5/2  hr and mean service rate       = 3/5 hr.  Find P(system empty), P(n  3), P(n  4) &

P(there are three customers in the system)

- Find EMV, EOL and take optimal decision

S1 	S2	S3      Prob.

O1        500	100	50	0.6

O2	80	70	40	0.3

O3 	150	85	75	0.1

- Explain total float, independent float & free float with suitable examples.

( 3 x 4= 12 marks)

Section –C

Answer any two of the following

Each question carriers 6 marks

- A confectioner sells confectionary items. Past data of demand per week and their frequencies are as follows;

| Demand (x) | 0 | 5 | 10 | 15 | 20 | 25 |
| --- | --- | --- | --- | --- | --- | --- |
| Frequency (f) | 2 | 11 | 8 | 21 | 5 | 3 |

Generate the demand for the next 10  weeks. Also find average demand based on simulated data.

- A project consists of 9 activities whose time estimates are given.

| Activity | 1-2 | 1-3 | 1-4 | 2-5 | 3-5 | 4-6 | 5-6 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| a | 1 | 1 | 2 | 1 | 2 | 2 | 3 |
| m | 1 | 4 | 2 | 1 | 5 | 5 | 6 |
| b | 7 | 7 | 8 | 1 | 14 | 8 | 15 |

Draw network and find critical path.

- Determine the optimal decisions using Laplace method and Huruitz method      ( = 0.8)

Events

S1	500	700	50

Strategies	S2	130	400	80

S3	270	250	70